# Risk List & Risk Management Plan (Risk Registry)

No.	Name	Description	Weight	Category	Mitigation Approach
1.	Manage vendors (if vendor runs out of business)	If employee signs up with a vendor who runs out of business, then vendor will not be able to deliver his policies resulting in loss of insurance for the employee	Medium	Business	The application will provide an option to register with another vendor in the event that the desired vendor no longer provides such services.
2.	Data Breach	Unauthorized users can view data outside of the to need to know basis, in addition of the possibility of network sniffing, eavesdropping and other social engineering techniques	High	Security	Enable SSH protocol for data transfer, and mask last 4 digits of SSN, when the an authorized user views the data.
3.	Validate EE information	If the employee claimed eligibility to modify exiting benefit, or create a new one, based on QLE, then managers need to see supporting documents, and then approve of deny the process afterwards	High	Business	Designated auditors will have to inspect the validity of the supporting documentations, and only then does the decision on the status of the election get pushed into the database for further processing
4.	Elections are not activated for the enrolled employees	After the employees make their elections, the system does not complete the process of sending the data to the vendors or the payroll department	High	Business	A confirmation of receiving the data must be obtained from the vendor when the data is pushed to them initially, and another confirmation of the election’s status and account number must be also be obtained to keep a trail of the transactions